|  |  |
| --- | --- |
| 粗略時間 | 工作項目 |
| 簽完合約 | User Interface calibration. |
|  | Research related APIs for Google Custom Search. |
|  | Research related APIs for Facebook Login. |
| 收到訂金 | Build production environment & development environment. |
|  | Register for all kinds of services that might be needed. |
|  | Connecting Facebook in the frontend. |
|  | Connecting Google in the frontend. |
| 中止需求變更 | **[Caution]**  These tasks might take a long time and there is no way to review any progress without professional knowledge. |
|  | Drafting database with Laravel. |
|  | Connecting Facebook & Google Custom Search. |
|  | Building backend. |
|  | Connecting frontend and backend. |
| 驗收 | Push everything to production environment. |
|  | Fix severe bugs (if any). |
| 上線 | Purchase a domain name. |
|  | Migrate Google Cloud Platform to甲方’s account. |